# Disaster Preparedness Training and Simulation System

## Chapter 3.3 Sprint Cycles and 3.4 Scrum Artifacts

Includes Product Backlogs (EIS Security, Standards, Integration, Analytics), Sprint Backlog, and Increment

# 3.3 Sprint Cycles

## Overview

The Disaster Preparedness Training and Simulation System follows Agile Scrum methodology with structured sprint cycles to ensure iterative development and continuous improvement. Each sprint produces a usable product Increment that can be demonstrated to LGU stakeholders.

## Sprint Structure

Each sprint cycle follows a standard Scrum workflow:

1. Sprint Planning — select Product Backlog items and create the Sprint Backlog

2. Daily Stand-ups — short coordination on progress, blockers, and next steps

3. Development & Testing — implement stories against the Definition of Done

4. Sprint Review — demo the Increment to stakeholders

5. Sprint Retrospective — identify process improvements for the next sprint

### Table 2: Scrum Board (Workflow Columns)

| To Do | In Progress | Review / Testing | Done |
| --- | --- | --- | --- |
| Backlog tasks accepted for the sprint | Actively coded / designed | QA, peer review, staging check | Meets Definition of Done and accepted |

## Sprint Duration

• Sprint Length: 2 weeks per sprint (extendable to 3 weeks for heavy integration work)

• Sprint Planning: First day of each sprint

• Daily Standups: Daily 15-minute meetings

• Sprint Review: End of sprint demonstration

• Sprint Retrospective: Post-sprint improvement session

## Sprint Goals

| Sprint | Primary Goal | Focus Areas |
| --- | --- | --- |
| Sprint 1 | Core authentication and user management | Login portals, OTP, RBAC, sessions |
| Sprint 2 | Training modules and scenario management | Modules, lessons, scenarios, UI foundations |
| Sprint 3 | Event planning and participant registration | Campaigns, registration, attendance |
| Sprint 4 | Evaluation and scoring system | Lesson quizzes, final scenario, analytics |
| Sprint 5 | Simulation lifecycle and partner integrations | Exercise plans, Campaign API, CPSQC Patrol, certification foundations |
| Sprint 6 | Reporting and analytics | Engagement metrics, trends, report builder |
| Sprint 7 | Integration and API development | SMS, SSO exploration, API docs, security reporting |
| Sprint 8 | UI/UX enhancements and optimization | Accessibility, performance, final QA |

## Ceremonies and Roles

| Role | Responsibility |
| --- | --- |
| Product Owner | Prioritizes Product Backlog; accepts Increments |
| Scrum Master / Project Lead | Facilitates ceremonies; removes blockers |
| Development Team | Designs, builds, tests, and documents features |
| Stakeholders (LGU) | Provide feedback during Sprint Reviews |

## Definition of Done

A task is considered Done when:

1. Code is written and reviewed

2. Unit / feature checks pass for the sprint scope

3. Integration checks pass where partner APIs are involved

4. Documentation and backlog status are updated

5. Feature is verified on staging or production-like environment

6. Product Owner approval is received in the Sprint Review

# 3.4 Scrum Artifacts

## Overview

Scrum Artifacts provide transparency and opportunities for inspection and adaptation in the development of the Disaster Preparedness Training and Simulation System. This chapter presents the Product Backlog, Sprint Backlog, and Increment as maintained by the development team.

## Scrum Artifacts Used

| Artifact | Purpose in This Project |
| --- | --- |
| **Product Backlog** | Ordered list of all features, security controls, standards, integrations, and analytics work needed for the system |
| **Sprint Backlog** | Selected Product Backlog items plus detailed tasks for each sprint cycle |
| **Increment** | Working, usable product version produced at the end of each sprint that meets the Definition of Done |

## Product Backlog Structure

The Product Backlog is organized into the following sub-sections:

1. 3.4.1 Product Backlog (Functional User Stories)

2. 3.4.2 Product Backlog for EIS Information Security

3. 3.4.3 Product Backlog for EIS Standards (UI/UX)

4. 3.4.4 Product Backlog for EIS Integration

5. 3.4.5 Product Backlog for Analytics

- 3.4.5.1 Application System Analytics

- 3.4.5.2 EIS Analytics

6. 3.4.6 Sprint Backlog (User Stories)

7. 3.4.7 Increment

## Ordering and Refinement

Product Backlog items are ordered by:

1. Business value to LGU training operations

2. Regulatory / information security criticality

3. Technical dependency (foundation before advanced features)

4. Partner integration readiness (Campaign Planning, CPSQC Patrol, and related systems)

Backlog refinement is performed before each sprint planning session to clarify acceptance criteria, estimate effort, and update status (Completed / In Progress / Planned).

## Status Legend

| Symbol | Meaning |
| --- | --- |
| Completed | Implemented, tested, and available in the deployed system |
| In Progress | Actively being developed in the current or recent sprint |
| Planned | Accepted for future sprints; not yet started |

# 3.4.1 Product Backlog (User Stories)

## Overview

The Product Backlog contains all user stories organized by functional modules. Each story represents a feature or functionality that delivers value to end users.

## Table 3: Product Backlog

| User No. | Story | Features/Task | User Stories | Priority | Status |
| --- | --- | --- | --- | --- | --- |

## Module Breakdown

### MODULE 1: Authentication & User Management

• F1: User Registration System

- Participant self-registration

- Admin account creation

- Email verification

- Status: ✅ Completed

• F2: Multi-Role Authentication

- Participant login

- Admin login (OTP/USB Key)

- Super Admin access

- Role-based access control

- Status: ✅ Completed

• F10: User Profile Management

- Profile viewing and editing

- Security settings

- USB key management

- Status: ✅ Completed

### MODULE 2: Training & Content Management

• F11: Training Module Management

- Create, edit, delete modules

- Lesson content management

- Resource attachments

- Status: ✅ Completed

• F20: Scenario-Based Exercise Design

- Scenario creation

- AI-powered scenario generation

- Inject management

- Expected actions tracking

- Status: ✅ Completed

### MODULE 3: Event Management

• F21: Simulation Event Planning

- Event creation and scheduling

- Event registration

- Event status management

- Status: ✅ Completed

• F30: Participant Registration & Attendance

- Event registration

- Check-in/check-out system

- Attendance tracking

- Status: ✅ Completed

### MODULE 4: Evaluation & Certification

• F31: Evaluation & Scoring System

- Evaluation criteria setup

- Participant scoring

- Automated pass/fail determination

- Certification eligibility tracking

- Status: ✅ Completed

• F40: Certification Issuance

- Certificate generation

- Certificate tracking

- Certificate verification

- Status: 🚧 In Progress

## Priority Levels

• P1: Critical - Must have for MVP

• P2: High - Important for core functionality

• P3: Medium - Enhances user experience

• P4: Low - Nice to have features

## Status Definitions

• Not Started: Story not yet begun

• In Progress: Active development

• Testing: Under QA review

• Done: Completed and deployed

• Blocked: Waiting on dependencies

# 3.4.2 Product Backlog for EIS Information Security

## Overview

This backlog focuses on Enterprise Information Security (EIS) requirements to ensure the system meets security standards and compliance requirements.

## Table 4: Product Backlog for EIS Information Security

| EIS No. | EIS Stories | User | EIS Priority | IS | Revision Priority | Status |
| --- | --- | --- | --- | --- | --- | --- |
| IS-1 | Implement secure authentication mechanisms (OTP, USB Key) | System Admin, LGU Admin | 1 | Authentication | 1 | ✅ Completed |
| IS-2 | Role-based access control (RBAC) implementation | All Users | 1 | Authorization | 2 | ✅ Completed |
| IS-3 | Audit logging for all system actions | System Admin | 1 | Audit Trail | 2 | ✅ Completed |
| IS-4 | Session management and timeout | All Users | 1 | Session Security | 1 | ✅ Completed |
| IS-5 | Password policy enforcement | All Users | 1 | Authentication | 2 | 🚧 In Progress |
| IS-6 | Data encryption at rest | System Admin | 2 | Data Protection | 3 | 📋 Planned |
| IS-7 | Data encryption in transit (HTTPS) | All Users | 1 | Data Protection | 1 | ✅ Completed |
| IS-8 | SQL injection prevention | Developers | 1 | Application Security | 1 | ✅ Completed |
| IS-9 | XSS (Cross-Site Scripting) protection | Developers | 1 | Application Security | 1 | ✅ Completed |
| IS-10 | CSRF (Cross-Site Request Forgery) protection | Developers | 1 | Application Security | 1 | ✅ Completed |
| IS-11 | Rate limiting and brute force protection | All Users | 1 | Authentication | 1 | ✅ Completed |
| IS-12 | Secure file upload validation | System Admin, LGU Admin | 2 | Application Security | 2 | ✅ Completed |
| IS-13 | Input validation and sanitization | Developers | 1 | Application Security | 1 | ✅ Completed |
| IS-14 | Security headers implementation | System Admin | 2 | Application Security | 2 | 📋 Planned |
| IS-15 | Regular security audits and penetration testing | System Admin | 3 | Security Operations | 3 | 📋 Planned |

## EIS Priority Levels

• 1: Critical security requirement

• 2: Important security enhancement

• 3: Recommended security practice

## Revision Priority

• 1: High priority for revision/update

• 2: Medium priority for revision/update

• 3: Low priority for revision/update

## Implementation Status

### Completed Security Features

1. Multi-Factor Authentication

- OTP via email

- USB key authentication

- Login attempt tracking and lockout

2. Access Control

- Role-based permissions (Super Admin, LGU Admin, Trainer, Staff, Participant)

- Permission-based feature access

- User management restrictions

3. Audit Trail

- Comprehensive logging of all user actions

- Login attempt logging

- Security event tracking

- Exportable audit logs

4. Session Security

- Configurable session timeout

- Activity-based session management

- Secure session storage

5. Application Security

- Laravel's built-in CSRF protection

- Parameterized queries (SQL injection prevention)

- XSS protection via Blade templating

- File upload validation

### In Progress

• Password policy enforcement (minimum length, complexity requirements)

### Planned

• Data encryption at rest

• Security headers (CSP, HSTS, etc.)

• Regular security audits

# 3.4.3 Product Backlog for EIS Standards

## 3.4.3.1 UI/UX (Icons, Color, etc...)

## Overview

This backlog defines UI/UX standards and design system requirements to ensure consistency, accessibility, and professional appearance across the application.

## Table 5: Product Backlog for EIS Standards

| EIS Standard No. | EIS Standard User Stories | EIS Standard Priority | Revision Priority | Status |
| --- | --- | --- | --- | --- |
| UI-1 | Implement consistent color palette (Primary: Teal, Secondary: Slate) | 1 | 1 | ✅ Completed |
| UI-2 | Establish icon system using Lucide React icons | 1 | 1 | ✅ Completed |
| UI-3 | Create responsive design standards (Mobile-first approach) | 1 | 1 | ✅ Completed |
| UI-4 | Implement consistent typography system | 1 | 1 | ✅ Completed |
| UI-5 | Design reusable component library | 1 | 1 | ✅ Completed |
| UI-6 | Create consistent spacing and layout system | 1 | 1 | ✅ Completed |
| UI-7 | Implement loading states and skeleton screens | 2 | 2 | ✅ Completed |
| UI-8 | Design error and success message components | 1 | 1 | ✅ Completed |
| UI-9 | Create consistent form input styling | 1 | 1 | ✅ Completed |
| UI-10 | Implement consistent button styles and states | 1 | 1 | ✅ Completed |
| UI-11 | Design modal and dialog components | 1 | 1 | ✅ Completed |
| UI-12 | Create consistent table and data display components | 1 | 1 | ✅ Completed |
| UI-13 | Implement dark mode support | 3 | 3 | 📋 Planned |
| UI-14 | Accessibility compliance (WCAG 2.1 AA) | 2 | 2 | 🚧 In Progress |
| UI-15 | Create design system documentation | 2 | 2 | 📋 Planned |

## Design System Standards

### Color Palette

Primary Colors:

• Teal-600: `#0d9488` - Primary actions, links, highlights

• Teal-700: `#0f766e` - Hover states

• Teal-500: `#14b8a6` - Focus states

Secondary Colors:

• Slate-900: `#0f172a` - Text, headers

• Slate-600: `#475569` - Secondary text

• Slate-100: `#f1f5f9` - Backgrounds

Status Colors:

• Success: Emerald-600 `#059669`

• Warning: Amber-600 `#d97706`

• Error: Rose-600 `#dc2626`

• Info: Blue-600 `#2563eb`

### Typography

• Font Family: Instrument Sans (Primary), System fonts (Fallback)

• Headings:

- H1: `text-2xl font-bold`

- H2: `text-xl font-semibold`

- H3: `text-lg font-semibold`

• Body: `text-sm` or `text-base`

• Small Text: `text-xs`

### Spacing System

Based on Tailwind CSS spacing scale:

• xs: `0.5rem` (8px)

• sm: `0.75rem` (12px)

• md: `1rem` (16px)

• lg: `1.5rem` (24px)

• xl: `2rem` (32px)

### Icon System

• Library: Lucide React

• Size Standards:

- Small: `w-4 h-4` (16px)

- Medium: `w-5 h-5` (20px)

- Large: `w-6 h-6` (24px)

### Component Standards

1. Buttons

- Primary: `bg-teal-600 text-white hover:bg-teal-700`

- Secondary: `bg-slate-200 text-slate-900 hover:bg-slate-300`

- Danger: `bg-rose-600 text-white hover:bg-rose-700`

2. Forms

- Input: `border border-slate-300 rounded-lg focus:ring-2 focus:ring-teal-500`

- Label: `text-sm font-medium text-slate-700`

3. Cards

- Container: `bg-white rounded-lg border border-slate-200 shadow-sm`

- Padding: `p-5` or `p-6`

4. Tables

- Header: `bg-slate-50 text-slate-900 font-semibold`

- Row: `hover:bg-slate-50 transition-colors`

## Implementation Status

### ✅ Completed

• Consistent color palette implementation

• Icon system using Lucide React

• Responsive design (mobile-first)

• Typography system

• Reusable component library

• Spacing and layout system

• Loading states

• Error/success messages

• Form styling

• Button components

• Modal/dialog components

• Table components

### 🚧 In Progress

• Accessibility compliance (WCAG 2.1 AA)

### 📋 Planned

• Dark mode support

• Design system documentation

# 3.4.4 Product Backlog for EIS Integration

## Overview

This backlog focuses on system integrations, with primary emphasis on Certification Tracking Integration. The system needs to integrate with external systems and APIs to enhance functionality and data exchange.

## Table 6: Product Backlog for EIS Integration

| EIS Integration No. | EIS Integration User Stories | EIS Integration Priority | Revision Priority | Status |
| --- | --- | --- | --- | --- |
| INT-1 | Certification Tracking System Integration | 1 | 1 | 🚧 In Progress |
| INT-2 | External Certification Authority API Integration | 1 | 1 | 📋 Planned |
| INT-3 | Certificate Verification Service Integration | 1 | 1 | 📋 Planned |
| INT-4 | Email Service Integration (SMTP/SendGrid) | 1 | 1 | ✅ Completed |
| INT-5 | SMS Notification Integration (Twilio/Vonage) | 2 | 2 | 📋 Planned |
| INT-6 | File Storage Integration (AWS S3/Local) | 1 | 1 | ✅ Completed |
| INT-7 | Payment Gateway Integration (for future use) | 3 | 3 | 📋 Planned |
| INT-8 | Reporting System Integration | 2 | 2 | 📋 Planned |
| INT-9 | Analytics Platform Integration | 2 | 2 | 📋 Planned |
| INT-10 | Single Sign-On (SSO) Integration | 3 | 3 | 📋 Planned |

## INT-1: Certification Tracking System Integration

### Description

Implement a comprehensive certification tracking system that integrates with the existing evaluation and attendance system to automatically track, issue, and manage participant certifications.

### User Stories

As a System Administrator,

• I want to view all issued certifications in a centralized dashboard

• I want to track certification expiration dates

• I want to generate certification reports

• I want to revoke or invalidate certifications when needed

As an LGU Admin,

• I want to see which participants are eligible for certification

• I want to issue certificates to eligible participants

• I want to track certification status for my organization's participants

• I want to export certification data

As a Participant,

• I want to view my earned certifications

• I want to download my certificates

• I want to verify my certification status

• I want to see my certification history

### Features/Tasks

1. Certification Database Schema

- Create `certifications` table

- Link to `participant_evaluations` table

- Track certification metadata (issue date, expiry date, certificate number)

- Status: ✅ Completed (via `is_eligible_for_certification` field)

2. Certification Eligibility Engine

- Automatically determine eligibility based on:

- Evaluation score (pass threshold)

- Attendance status (completed)

- Event completion

- Status: ✅ Completed

3. Certificate Generation

- PDF certificate template

- Dynamic content (name, date, event, score)

- Digital signature support

- Status: 🚧 In Progress

4. Certification Dashboard

- View all certifications

- Filter by participant, event, date range

- Search functionality

- Status: 📋 Planned

5. Certification API Endpoints

- GET `/api/certifications` - List certifications

- GET `/api/certifications/{id}` - Get specific certification

- POST `/api/certifications/verify` - Verify certificate

- Status: 📋 Planned

6. Certificate Verification System

- Public verification page

- Certificate number lookup

- QR code generation for certificates

- Status: 📋 Planned

7. Certification Export

- CSV export

- PDF report generation

- Bulk certificate download

- Status: 📋 Planned

### Technical Requirements

• Database: Extend `participant_evaluations` table or create new `certifications` table

• Storage: Store certificate PDFs in `storage/app/certificates/`

• API: RESTful API for certification management

• Security: Role-based access control for certification operations

### Integration Points

1. Evaluation System

- Read evaluation results

- Check pass/fail status

- Verify attendance completion

2. User Management

- Link certifications to users

- Track user certification history

3. Event Management

- Associate certifications with simulation events

- Track event-specific certifications

### Priority: 1 (Critical)

### Status: 🚧 In Progress

## INT-2: External Certification Authority API Integration

### Description

Integrate with external certification authorities or credentialing bodies to validate and register certifications.

### Features

• API integration with certification bodies

• Automated certification registration

• External validation

• Status: 📋 Planned

## INT-3: Certificate Verification Service Integration

### Description

Create a public-facing certificate verification service that allows third parties to verify certificate authenticity.

### Features

• Public verification endpoint

• Certificate number lookup

• QR code scanning

• Verification API

• Status: 📋 Planned

## Other Integration Items

### Completed Integrations

• INT-4: Email Service (Laravel Mail with SMTP support)

• INT-6: File Storage (Laravel Filesystem with local/S3 support)

### Planned Integrations

• INT-5: SMS Notifications (Twilio/Vonage)

• INT-7: Payment Gateway (for future monetization)

• INT-8: Reporting System

• INT-9: Analytics Platform

• INT-10: SSO Integration

## Integration Priority Matrix

| Priority | Description | Timeline |
| --- | --- | --- |
| 1 | Critical for core functionality | Sprint 5-6 |
| 2 | Important for enhanced features | Sprint 7-8 |
| 3 | Nice to have, future enhancement | Post-MVP |

## Additional Integration Items (Implemented in Project)

The following partner integrations were delivered as part of the EIS Integration backlog and Sprint 5 Increment:

### INT-11: Public Safety Campaign Management System (Training Intelligence Outbound)

• Priority: 1

• Status: Completed

• Description: Push Training Intelligence campaign requests from Disaster Training to the Campaign System via JWT-authenticated API (`POST /api/v1/campaigns`).

• Notes: Location and geographic fields are mapped to short Quezon City barangay values to match Campaign VARCHAR limits; staff/zones sent as arrays.

### INT-12: Campaign Planning Partner API (Inbound Approve/Reject)

• Priority: 1

• Status: Completed

• Description: Partner API under `/api/integrations/campaign-planning` (and legacy `/api/integrations/group6`) for listing and approving/rejecting campaign requests using shared API key authentication.

### INT-13: CPSQC Patrol Marshal Integration

• Priority: 1

• Status: Completed

• Description: Request patrols for simulation events, refresh assigned marshals, notify lifecycle (start/complete simulation), and prevent selection/request of unavailable officers (On Patrol / On Reporting / Unavailable).

### INT-14: Centralized Login / Portal Session Alignment

• Priority: 2

• Status: Completed

• Description: Separate admin and participant portal sessions with secure cookie handling for multi-subdomain LGU deployments.

# 3.4.5 Product Backlog for Analytics

## Overview

This backlog covers analytics and reporting features to provide insights into system usage, participant performance, and training effectiveness.

## 3.4.5.1 Application System Analytics

## Table 7: Product Backlog for Analytics

| EIS Integration No. | EIS Integration User Stories | EIS Integration Priority | Revision Priority | Status |
| --- | --- | --- | --- | --- |
| ASA-1 | User Activity Analytics Dashboard | 1 | 1 | ✅ Completed |
| ASA-2 | Training Module Completion Analytics | 1 | 1 | ✅ Completed |
| ASA-3 | Event Participation Analytics | 1 | 1 | ✅ Completed |
| ASA-4 | Evaluation Performance Analytics | 1 | 1 | ✅ Completed |
| ASA-5 | Certification Issuance Analytics | 1 | 1 | 🚧 In Progress |
| ASA-6 | User Engagement Metrics | 2 | 2 | 📋 Planned |
| ASA-7 | System Usage Statistics | 2 | 2 | 📋 Planned |
| ASA-8 | Performance Trend Analysis | 2 | 2 | 📋 Planned |
| ASA-9 | Custom Report Builder | 3 | 3 | 📋 Planned |
| ASA-10 | Real-time Dashboard Updates | 2 | 2 | ✅ Completed |

## 3.4.5.2 EIS Analytics

## Table 8: EIS Analytics

| EIS Analytics No. | EIS Analytics Stories | EIS Analytics Priority | Revision Priority | Status |
| --- | --- | --- | --- | --- |
| EA-1 | Security Event Analytics | 1 | 1 | ✅ Completed |
| EA-2 | Login Attempt Analytics | 1 | 1 | ✅ Completed |
| EA-3 | User Access Pattern Analysis | 2 | 2 | ✅ Completed |
| EA-4 | Audit Log Analytics | 1 | 1 | ✅ Completed |
| EA-5 | Failed Authentication Tracking | 1 | 1 | ✅ Completed |
| EA-6 | Session Duration Analytics | 2 | 2 | ✅ Completed |
| EA-7 | User Activity Monitoring | 1 | 1 | ✅ Completed |
| EA-8 | Security Incident Reporting | 2 | 2 | 📋 Planned |
| EA-9 | Compliance Reporting | 3 | 3 | 📋 Planned |
| EA-10 | Risk Assessment Analytics | 3 | 3 | 📋 Planned |

## Application System Analytics Details

### ASA-1: User Activity Analytics Dashboard

Status: ✅ Completed

Features:

• Real-time user monitoring

• Online/offline status tracking

• Inactive time tracking

• User activity logs

• Role-based activity views

Implementation:

• User Monitoring page (`/admin/user-monitoring`)

• Real-time status updates (30-second refresh)

• Activity tracking via `last_activity` column

### ASA-2: Training Module Completion Analytics

Status: ✅ Completed

Features:

• Module completion rates

• Participant progress tracking

• Time spent per module

• Completion trends

Implementation:

• Training module completion tracking

• Progress indicators

• Completion statistics

### ASA-3: Event Participation Analytics

Status: ✅ Completed

Features:

• Event registration statistics

• Attendance rates

• Participation trends

• Event completion rates

Implementation:

• Event registration tracking

• Attendance analytics

• Participation reports

### ASA-4: Evaluation Performance Analytics

Status: ✅ Completed

Features:

• Average scores per event

• Pass/fail rates

• Score distribution

• Performance trends

• Criterion-level analytics

Implementation:

• Evaluation summary page

• Score analytics

• Performance metrics

• Export functionality

### ASA-5: Certification Issuance Analytics

Status: 🚧 In Progress

Features:

• Certification issuance rates

• Certification by event

• Certification by participant

• Certification validity tracking

• Certification expiration alerts

Implementation:

• Certification tracking system

• Analytics dashboard

• Reporting features

### ASA-6: User Engagement Metrics

Status: 📋 Planned

Features:

• Daily active users (DAU)

• Monthly active users (MAU)

• Session duration

• Feature usage statistics

• Engagement trends

### ASA-7: System Usage Statistics

Status: 📋 Planned

Features:

• System load metrics

• API usage statistics

• Storage usage

• Database performance

• Response time analytics

### ASA-8: Performance Trend Analysis

Status: 📋 Planned

Features:

• Historical performance data

• Trend visualization

• Comparative analysis

• Predictive analytics

### ASA-9: Custom Report Builder

Status: 📋 Planned

Features:

• Drag-and-drop report builder

• Custom data fields

• Scheduled reports

• Report templates

• Export options

### ASA-10: Real-time Dashboard Updates

Status: ✅ Completed

Features:

• Live data updates

• Auto-refresh functionality

• Real-time notifications

• WebSocket integration (future)

Implementation:

• Polling-based updates

• Real-time status indicators

• Auto-refresh components

## EIS Analytics Details

### EA-1: Security Event Analytics

Status: ✅ Completed

Features:

• Security event tracking

• Event categorization

• Severity levels

• Alert generation

Implementation:

• Audit log system

• Security event logging

• Event filtering and search

### EA-2: Login Attempt Analytics

Status: ✅ Completed

Features:

• Successful login tracking

• Failed login attempts

• Login patterns

• Suspicious activity detection

Implementation:

• Login attempt logging

• Lockout tracking

• IP address tracking

### EA-3: User Access Pattern Analysis

Status: ✅ Completed

Features:

• Access time patterns

• Feature usage patterns

• Role-based access analytics

• Access frequency

Implementation:

• User activity monitoring

• Access log analysis

• Pattern recognition

### EA-4: Audit Log Analytics

Status: ✅ Completed

Features:

• Comprehensive audit trail

• Action tracking

• User activity history

• Exportable logs

Implementation:

• Audit log system

• Log filtering

• Export functionality

### EA-5: Failed Authentication Tracking

Status: ✅ Completed

Features:

• Failed login tracking

• Brute force detection

• Account lockout monitoring

• Security alerts

Implementation:

• Login attempt service

• Lockout mechanism

• Security notifications

### EA-6: Session Duration Analytics

Status: ✅ Completed

Features:

• Average session duration

• Session timeout tracking

• Inactivity monitoring

• Session patterns

Implementation:

• Session management

• Activity tracking

• Timeout configuration

### EA-7: User Activity Monitoring

Status: ✅ Completed

Features:

• Real-time user status

• Activity tracking

• Inactive time calculation

• Activity history

Implementation:

• User monitoring page

• Activity tracking system

• Status indicators

### EA-8: Security Incident Reporting

Status: 📋 Planned

Features:

• Incident categorization

• Incident severity levels

• Incident response tracking

• Incident reports

### EA-9: Compliance Reporting

Status: 📋 Planned

Features:

• Compliance status tracking

• Compliance reports

• Regulatory requirements

• Audit trail for compliance

### EA-10: Risk Assessment Analytics

Status: 📋 Planned

Features:

• Risk scoring

• Risk categorization

• Risk trends

• Risk mitigation tracking

## Analytics Priority Matrix

| Priority | Description | Implementation Status |
| --- | --- | --- |
| 1 | Critical analytics for operations | Mostly Completed |
| 2 | Important for insights | Partially Completed |
| 3 | Enhanced analytics | Planned |

## Analytics Tools & Technologies

• Backend: Laravel Eloquent queries, aggregations

• Frontend: React components, charts (future: Chart.js/Recharts)

• Storage: Database tables for analytics data

• Real-time: Polling mechanism (future: WebSockets)

# 3.4.6 Sprint Backlog (User Stories)

## Overview

The Sprint Backlog breaks down Product Backlog items into specific tasks that can be completed within a sprint. Each task is assigned to team members with clear timelines and responsibilities.

## Table 9: Sprint Backlog (User Stories)

| Task No. | User Story No. | User Stories | Tasks | Timeline | Responsible Team Member/s |
| --- | --- | --- | --- | --- | --- |

## SPRINT 1: Foundation & Authentication

| Task No. | User Story No. | User Stories | Tasks | Timeline | Responsible Team Member/s |
| --- | --- | --- | --- | --- | --- |
| S1_1 | IS-1 | Implement secure authentication mechanisms | PLANNING<br>DESIGN<br>CODE<br>DOCUMENTATION | Week 1-2 | Backend Developer, Frontend Developer |
| S1_2 | IS-2 | Role-based access control implementation | PLANNING<br>DESIGN<br>CODE<br>TESTING | Week 1-2 | Backend Developer, Security Specialist |
| S1_3 | F1 | User registration system | PLANNING<br>DESIGN<br>CODE<br>TESTING | Week 1-2 | Full-stack Developer |
| S1_4 | F2 | Multi-role authentication | PLANNING<br>DESIGN<br>CODE<br>TESTING | Week 1-2 | Backend Developer |
| S1_5 | IS-4 | Session management and timeout | PLANNING<br>DESIGN<br>CODE<br>TESTING | Week 2 | Backend Developer |

Sprint 1 Goals:

• ✅ Secure authentication system

• ✅ User registration and login

• ✅ Role-based access control

• ✅ Session management

Sprint 1 Status: ✅ Completed

## SPRINT 2: Core Modules & Content Management

| Task No. | User Story No. | User Stories | Tasks | Timeline | Responsible Team Member/s |
| --- | --- | --- | --- | --- | --- |
| S2_1 | IS-3 | Audit logging for all system actions | PLANNING<br>DESIGN<br>CODE<br>DOCUMENTATION | Week 3-4 | Backend Developer |
| S2_2 | F11 | Training module management | PLANNING<br>DESIGN<br>CODE<br>TESTING | Week 3-4 | Full-stack Developer |
| S2_3 | F20 | Scenario-based exercise design | PLANNING<br>DESIGN<br>CODE<br>TESTING | Week 3-4 | Full-stack Developer, AI Integration Specialist |
| S2_4 | UI-1 to UI-6 | UI/UX standards implementation | PLANNING<br>DESIGN<br>CODE<br>TESTING | Week 3-4 | Frontend Developer, UI/UX Designer |
| S2_5 | F21 | Simulation event planning | PLANNING<br>DESIGN<br>CODE<br>TESTING | Week 4 | Full-stack Developer |

Sprint 2 Goals:

• ✅ Training module system

• ✅ Scenario management

• ✅ Event planning

• ✅ UI/UX standards

Sprint 2 Status: ✅ Completed

## SPRINT 3: Participant Management & Attendance

| Task No. | User Story No. | User Stories | Tasks | Timeline | Responsible Team Member/s |
| --- | --- | --- | --- | --- | --- |
| S3_1 | F30 | Participant registration & attendance | PLANNING<br>DESIGN<br>CODE<br>TESTING | Week 5-6 | Full-stack Developer |
| S3_2 | ASA-1 | User activity analytics | PLANNING<br>DESIGN<br>CODE<br>TESTING | Week 5-6 | Backend Developer, Frontend Developer |
| S3_3 | EA-7 | User activity monitoring | PLANNING<br>DESIGN<br>CODE<br>TESTING | Week 5-6 | Backend Developer |
| S3_4 | UI-7 to UI-12 | Additional UI components | PLANNING<br>DESIGN<br>CODE<br>TESTING | Week 6 | Frontend Developer |
| S3_5 | INT-6 | File storage integration | PLANNING<br>DESIGN<br>CODE<br>TESTING | Week 6 | Backend Developer |

Sprint 3 Goals:

• ✅ Participant management

• ✅ Attendance tracking

• ✅ User monitoring

• ✅ File storage

Sprint 3 Status: ✅ Completed

## SPRINT 4: Evaluation & Scoring

| Task No. | User Story No. | User Stories | Tasks | Timeline | Responsible Team Member/s |
| --- | --- | --- | --- | --- | --- |
| S4_1 | F31 | Evaluation & scoring system | PLANNING<br>DESIGN<br>CODE<br>TESTING | Week 7-8 | Full-stack Developer |
| S4_2 | ASA-4 | Evaluation performance analytics | PLANNING<br>DESIGN<br>CODE<br>TESTING | Week 7-8 | Backend Developer, Frontend Developer |
| S4_3 | EA-4 | Audit log analytics | PLANNING<br>DESIGN<br>CODE<br>TESTING | Week 8 | Backend Developer |
| S4_4 | ASA-3 | Event participation analytics | PLANNING<br>DESIGN<br>CODE<br>TESTING | Week 8 | Backend Developer |
| S4_5 | UI-14 | Accessibility compliance | PLANNING<br>DESIGN<br>CODE<br>TESTING | Week 8 | Frontend Developer, QA Specialist |

Sprint 4 Goals:

• ✅ Evaluation system

• ✅ Scoring mechanism

• ✅ Performance analytics

• ✅ Accessibility improvements

Sprint 4 Status: ✅ Completed

## SPRINT 5: Certification Tracking (Current Sprint)

| Task No. | User Story No. | User Stories | Tasks | Timeline | Responsible Team Member/s |
| --- | --- | --- | --- | --- | --- |
| S5_1 | INT-1 | Certification tracking system integration | PLANNING<br>DESIGN<br>CODE<br>TESTING | Week 9-10 | Full-stack Developer, Backend Developer |
| S5_2 | F40 | Certification issuance | PLANNING<br>DESIGN<br>CODE<br>TESTING | Week 9-10 | Full-stack Developer |
| S5_3 | ASA-5 | Certification issuance analytics | PLANNING<br>DESIGN<br>CODE<br>TESTING | Week 10 | Backend Developer |
| S5_4 | INT-3 | Certificate verification service | PLANNING<br>DESIGN<br>CODE<br>TESTING | Week 10 | Backend Developer, Frontend Developer |
| S5_5 | INT-2 | External certification authority API | PLANNING<br>DESIGN<br>CODE<br>TESTING | Week 10 | Backend Developer, Integration Specialist |

Sprint 5 Goals:

• 🚧 Certification tracking system

• 🚧 Certificate generation

• 🚧 Certificate verification

• 📋 External API integration

Sprint 5 Status: 🚧 In Progress

## SPRINT 6: Reporting & Advanced Analytics

| Task No. | User Story No. | User Stories | Tasks | Timeline | Responsible Team Member/s |
| --- | --- | --- | --- | --- | --- |
| S6_1 | ASA-6 | User engagement metrics | PLANNING<br>DESIGN<br>CODE<br>TESTING | Week 11-12 | Backend Developer, Data Analyst |
| S6_2 | ASA-7 | System usage statistics | PLANNING<br>DESIGN<br>CODE<br>TESTING | Week 11-12 | Backend Developer |
| S6_3 | ASA-8 | Performance trend analysis | PLANNING<br>DESIGN<br>CODE<br>TESTING | Week 12 | Data Analyst, Frontend Developer |
| S6_4 | ASA-9 | Custom report builder | PLANNING<br>DESIGN<br>CODE<br>TESTING | Week 12 | Full-stack Developer |
| S6_5 | INT-8 | Reporting system integration | PLANNING<br>DESIGN<br>CODE<br>TESTING | Week 12 | Backend Developer |

Sprint 6 Goals:

• 📋 Advanced analytics

• 📋 Custom reporting

• 📋 Performance trends

• 📋 System statistics

Sprint 6 Status: 📋 Planned

## SPRINT 7: Integration & API Development

| Task No. | User Story No. | User Stories | Tasks | Timeline | Responsible Team Member/s |
| --- | --- | --- | --- | --- | --- |
| S7_1 | INT-5 | SMS notification integration | PLANNING<br>DESIGN<br>CODE<br>TESTING | Week 13-14 | Backend Developer |
| S7_2 | INT-9 | Analytics platform integration | PLANNING<br>DESIGN<br>CODE<br>TESTING | Week 13-14 | Backend Developer, Data Analyst |
| S7_3 | INT-10 | SSO integration | PLANNING<br>DESIGN<br>CODE<br>TESTING | Week 14 | Backend Developer, Security Specialist |
| S7_4 | EA-8 | Security incident reporting | PLANNING<br>DESIGN<br>CODE<br>TESTING | Week 14 | Backend Developer |
| S7_5 | API Documentation | RESTful API documentation | PLANNING<br>DESIGN<br>CODE<br>DOCUMENTATION | Week 14 | Backend Developer, Technical Writer |

Sprint 7 Goals:

• 📋 External integrations

• 📋 API development

• 📋 Security enhancements

• 📋 Documentation

Sprint 7 Status: 📋 Planned

## SPRINT 8: UI/UX Enhancements & Optimization

| Task No. | User Story No. | User Stories | Tasks | Timeline | Responsible Team Member/s |
| --- | --- | --- | --- | --- | --- |
| S8_1 | UI-13 | Dark mode support | PLANNING<br>DESIGN<br>CODE<br>TESTING | Week 15-16 | Frontend Developer, UI/UX Designer |
| S8_2 | UI-15 | Design system documentation | PLANNING<br>DESIGN<br>CODE<br>DOCUMENTATION | Week 15-16 | UI/UX Designer, Technical Writer |
| S8_3 | Performance Optimization | System performance optimization | PLANNING<br>DESIGN<br>CODE<br>TESTING | Week 16 | Full-stack Developer, DevOps Engineer |
| S8_4 | EA-9 | Compliance reporting | PLANNING<br>DESIGN<br>CODE<br>TESTING | Week 16 | Backend Developer, Compliance Specialist |
| S8_5 | Final Testing & QA | Comprehensive system testing | PLANNING<br>TESTING<br>BUG FIXES<br>DOCUMENTATION | Week 16 | QA Team, All Developers |

Sprint 8 Goals:

• 📋 UI/UX polish

• 📋 Performance optimization

• 📋 Final testing

• 📋 Production readiness

Sprint 8 Status: 📋 Planned

## Task Status Legend

• PLANNING: Requirements gathering and design

• DESIGN: UI/UX design and architecture

• CODE: Development and implementation

• TESTING: Quality assurance and testing

• DOCUMENTATION: Documentation writing

## Sprint Status Legend

• ✅ Completed: All tasks finished and deployed

• 🚧 In Progress: Currently active sprint

• 📋 Planned: Scheduled for future sprints

# 3.4.7 Increment

## Overview

An Increment is a concrete stepping stone toward the Product Goal. Each sprint produces a usable Increment that is additive to all prior Increments and thoroughly verified to ensure that all Increments work together.

For the Disaster Preparedness Training and Simulation System, each Increment must satisfy the Definition of Done and be demonstrable to LGU stakeholders.

## Definition of Done (Project-wide)

An Increment is considered Done when:

1. Code is implemented and peer-reviewed

2. Feature works in the staging / production-like environment

3. Role-based access is enforced where required

4. Basic automated or manual tests pass for the sprint scope

5. Documentation / backlog status is updated

6. Product Owner (or project adviser / LGU counterpart) accepts the demo

## Increment History

### Increment 1 — Authentication and User Management (Sprint 1)

Goal: Secure multi-portal access for admin and participants.

Delivered:

• Participant and admin login portals

• OTP-based admin verification

• Role-based access control (LGU Admin, Trainer, Staff, Participant, Super Admin)

• Session management and timeout

• User registration with email verification

Value: LGU can securely onboard users and separate admin vs participant workflows.

### Increment 2 — Training Content and Scenario Foundation (Sprint 2)

Goal: Publish training modules and prepare simulation content.

Delivered:

• Training module CRUD and lesson content management

• Scenario / AI-assisted training content support

• Audit logging for administrative actions

• Initial UI/UX design system (colors, icons, components)

Value: Trainers can publish preparedness modules that participants will later consume.

### Increment 3 — Campaign, Participants, and Attendance (Sprint 3)

Goal: Connect training intelligence to participant registration and attendance.

Delivered:

• Campaign request / Training Intelligence submission flow

• Participant registration and attendance tracking

• File storage for training assets

• User activity monitoring foundations

Value: Approved campaigns can open registration; LGU can track who joined training.

### Increment 4 — Evaluation and Scoring (Sprint 4)

Goal: Measure learning outcomes after modules and simulations.

Delivered:

• Lesson quiz evaluation hub (participant-centric views)

• Final AI scenario evaluation results

• Evaluation analytics (pass/fail, scores, review of answers)

• Printable evaluation summaries

Value: Admins can prove training effectiveness and identify participants ready for simulation.

### Increment 5 — Simulation Planning, Lifecycle, and Partner Integrations (Sprint 5)

Goal: Run simulation events end-to-end with external partners.

Delivered:

• Exercise Plan / template reuse path

• Simulation event readiness checklist and lifecycle (publish, monitor, complete)

• Campaign System outbound integration (Training Intelligence push)

• CPSQC Patrol marshal request / availability-aware assignment flow

• Certification eligibility tracking foundations

Value: LGU can move from Approved Campaign to Exercise Plan to Publish to Monitoring with partner systems connected.

### Increment 6 — Reporting and Analytics Expansion (Sprint 6 — Planned / Partial)

Goal: Deeper operational and security analytics.

Planned / Partial Deliverables:

• User engagement metrics (DAU/MAU)

• System usage statistics

• Performance trend analysis

• Custom report builder

• Certification issuance analytics completion

Value: Decision-makers get dashboards beyond operational day-to-day screens.

### Increment 7 — Extended Integrations and API Hardening (Sprint 7 — Planned)

Goal: Broader partner connectivity and API maturity.

Planned Deliverables:

• SMS notification integration

• Analytics platform hooks

• SSO exploration

• Security incident reporting

• Partner API documentation package

### Increment 8 — Polish, Accessibility, and Production Hardening (Sprint 8 — Planned)

Goal: Production-ready UX and compliance polish.

Planned Deliverables:

• Accessibility (WCAG) improvements

• Design system documentation

• Performance optimization

• Final QA and release checklist

• Compliance reporting support

## Current Product Increment (as of latest release)

The system currently delivers a coherent Increment covering:

| Area | Capability |
| --- | --- |
| Auth & Security | OTP admin login, RBAC, audit logs, CSRF/XSS/SQL protections, HTTPS |
| Training | Modules, lessons, quizzes, bilingual answer review |
| Campaigns | Training Intelligence submit to Campaign System |
| Simulation | Template → readiness → publish → monitoring |
| Patrol | CPSQC request/assign with unavailable officer filtering |
| Evaluation | Lesson quizzes + final scenario scoring for admins |
| Analytics | Dashboards, evaluation stats, security/audit analytics |

This Increment is deployed on the Hostinger VPS production environment and is usable by LGU administrators and participants.

## Traceability to Product Goal

| Product Goal Theme | Supporting Increments |
| --- | --- |
| Safe, role-aware LGU training platform | 1, 2 |
| End-to-end campaign → training → simulation flow | 3, 5 |
| Measurable learning outcomes | 4, 6 |
| Interoperable enterprise systems | 5, 7 |
| Secure and standards-aligned UX | 1, 2, 8 |