# Disaster Preparedness Training and Simulation System

## Chapter 3.3 Sprint Cycles and 3.4 Scrum Artifacts

AlertaraQC Scrum artifacts — realistic table sizes for thesis Chapter 3.4

# 3.3 Sprint Cycles

## Overview

The Disaster Preparedness Training and Simulation System follows Agile Scrum methodology with structured sprint cycles to ensure iterative development and continuous improvement. Each sprint produces a usable product Increment that can be demonstrated to LGU stakeholders.

## Sprint Structure

Each sprint cycle follows a standard Scrum workflow:

1. Sprint Planning — select Product Backlog items and create the Sprint Backlog

2. Daily Stand-ups — short coordination on progress, blockers, and next steps

3. Development & Testing — implement stories against the Definition of Done

4. Sprint Review — demo the Increment to stakeholders

5. Sprint Retrospective — identify process improvements for the next sprint

### Table 2: Scrum Board (Workflow Columns)

| To Do | In Progress | Review / Testing | Done |
| --- | --- | --- | --- |
| Backlog tasks accepted for the sprint | Actively coded / designed | QA, peer review, staging check | Meets Definition of Done and accepted |

## Sprint Duration

• Sprint Length: 2 weeks per sprint (extendable to 3 weeks for heavy integration work)

• Sprint Planning: First day of each sprint

• Daily Standups: Daily 15-minute meetings

• Sprint Review: End of sprint demonstration

• Sprint Retrospective: Post-sprint improvement session

## Sprint Goals

| Sprint | Primary Goal | Focus Areas | Status |
| --- | --- | --- | --- |
| Sprint 1 | Core authentication and user management | Login portals, OTP, RBAC, sessions | ✅ Done |
| Sprint 2 | Training modules and scenario management | Modules, lessons, scenarios, UI foundations | ✅ Done |
| Sprint 3 | Campaign, participants, attendance | Campaigns, registration, attendance | ✅ Done |
| Sprint 4 | Evaluation and scoring | Lesson quizzes, final scenario, analytics | ✅ Done |
| Sprint 5 | Simulation lifecycle & partners | Exercise plans, CPSQC, certificates, hazard profile | ✅ Done |
| Sprint 6 | Ops hardening & UX | Lead/Assistant roles, theme, hazard Word docs, equipment | ✅ Done |
| Sprint 7 | Defense docs & diagram pack | Per-module DFD, overall DFD, BPMN/IaC/MS/BPA, role prod verification | ✅ Done |

## Ceremonies and Roles

| Role | Responsibility |
| --- | --- |
| Product Owner | Prioritizes Product Backlog; accepts Increments |
| Scrum Master / Project Lead | Facilitates ceremonies; removes blockers |
| Development Team | Designs, builds, tests, and documents features |
| Stakeholders (LGU) | Provide feedback during Sprint Reviews |

## Definition of Done

A task is considered Done when:

1. Code is written and reviewed

2. Unit / feature checks pass for the sprint scope

3. Integration checks pass where partner APIs are involved

4. Documentation and backlog status are updated

5. Feature is verified on staging or production-like environment

6. Product Owner approval is received in the Sprint Review

# 3.4 Scrum Artifacts

## Overview

Scrum Artifacts for AlertaraQC (Barangay San Agustin pilot). Tables use realistic entry counts suitable for thesis submission—not padded 100+ row lists.

## Product Backlog Structure

| Section | File | Target entries | Actual |
| --- | --- | --- | --- |
| 3.4.1 Functional User Stories | `3.4.1_Product_Backlog_User_Stories.md` | 60–80 | 70 |
| 3.4.2 EIS Information Security | `3.4.2_Product_Backlog_EIS_Information_Security.md` | 25–35 | 30 |
| 3.4.3 EIS Standards (UI/UX) | `3.4.3_Product_Backlog_EIS_Standards_UI_UX.md` | 25–35 | 30 |
| 3.4.4 EIS Integration | `3.4.4_Product_Backlog_EIS_Integration.md` | 20–30 | 25 |
| 3.4.5 Application Analytics | `3.4.5_Product_Backlog_Analytics.md` (ASA) | 20–30 | 25 |
| 3.4.5 EIS Analytics | `3.4.5_Product_Backlog_Analytics.md` (EA) | 20–30 | 25 |
| 3.4.6 Sprint Backlog | `3.4.6_Sprint_Backlog.md` | 30–40 tasks | 32 |
| 3.4.7 Increment | `3.4.7_Increment.md` | 20–30 items | 24 |

## Status Legend

| Symbol | Meaning |
| --- | --- |
| Done / Completed | Implemented and accepted for the San Agustin pilot |
| In Progress | Active sprint work (if any remain at time of writing) |

# 3.4.1 Product Backlog (User Stories)

*Scope: Barangay San Agustin pilot of AlertaraQC. Updated 2026-08-14 — 70 functional stories (target 60–80).*

| User Story No. | Features / Task | User Stories | Priority | Status |
| --- | --- | --- | --- | --- |
| **MODULE 1 — Portal, Auth, Users & Access Control** |  |  |  |  |
| F1 | Public Landing Page | As a Barangay San Agustin trainer, I want public landing page so that training for Barangay San Agustin follows a clear end-to-end workflow. | Medium | Done |
| F2 | Admin OTP Login | As an AlertaraQC administrator, I want admin OTP login so that simulation drills in Barangay San Agustin remain accountable and auditable. | Low | Done |
| F3 | Participant Registration | As a CPSQC coordinator, I want participant registration so that hazard preparedness for San Agustin residents can be measured and improved. | High | Done |
| F4 | Email Verification | As a Barangay San Agustin preparedness officer, I want email verification so that certificates and evaluations for San Agustin participants stay reliable. | Medium | Done |
| F5 | Role-Based Sidebar | As a Barangay San Agustin participant, I want role-based sidebar so that campaign-to-event operations for Barangay San Agustin run with minimal manual work. | Low | Done |
| F6 | Users CRUD | As a Barangay San Agustin trainer, I want users CRUD so that authorized San Agustin users can access the portal securely. | High | Done |
| F7 | Roles Management | As an AlertaraQC administrator, I want roles management so that training for Barangay San Agustin follows a clear end-to-end workflow. | Medium | Done |
| F8 | Permissions Matrix | As a CPSQC coordinator, I want permissions matrix so that simulation drills in Barangay San Agustin remain accountable and auditable. | Low | Done |
| F9 | Session Idle Timeout | As a Barangay San Agustin preparedness officer, I want session idle timeout so that hazard preparedness for San Agustin residents can be measured and improved. | High | Done |
| F10 | Profile Picture Upload | As a Barangay San Agustin participant, I want profile picture upload so that certificates and evaluations for San Agustin participants stay reliable. | Medium | Done |
| F11 | Audit Log Viewer | As a Barangay San Agustin trainer, I want audit log viewer so that campaign-to-event operations for Barangay San Agustin run with minimal manual work. | Low | Done |
| F12 | Backup Trigger | As an AlertaraQC administrator, I want backup trigger so that authorized San Agustin users can access the portal securely. | High | Done |
| F13 | Backup Download | As a CPSQC coordinator, I want backup download so that training for Barangay San Agustin follows a clear end-to-end workflow. | Medium | Done |
| F14 | Portal Notifications | As a Barangay San Agustin preparedness officer, I want portal notifications so that simulation drills in Barangay San Agustin remain accountable and auditable. | Low | Done |
| F15 | Forgot Password Flow | As a Barangay San Agustin participant, I want forgot password flow so that hazard preparedness for San Agustin residents can be measured and improved. | High | Done |
| F16 | CSRF Protection | As a Barangay San Agustin trainer, I want CSRF protection so that certificates and evaluations for San Agustin participants stay reliable. | Medium | Done |
| F17 | Password Hashing | As an AlertaraQC administrator, I want password hashing so that campaign-to-event operations for Barangay San Agustin run with minimal manual work. | Low | Done |
| F18 | Barangay Field On Profile | As a CPSQC coordinator, I want barangay field on profile so that authorized San Agustin users can access the portal securely. | High | Done |
| F19 | Participant Status Active/Inactive | As a Barangay San Agustin preparedness officer, I want participant status active/inactive so that training for Barangay San Agustin follows a clear end-to-end workflow. | Medium | Done |
| F20 | Super Admin Override | As a Barangay San Agustin participant, I want super admin override so that simulation drills in Barangay San Agustin remain accountable and auditable. | Low | Done |
| F21 | Login Rate Limiting | As a Barangay San Agustin trainer, I want login rate limiting so that hazard preparedness for San Agustin residents can be measured and improved. | High | Done |
| F22 | Remember Device | As an AlertaraQC administrator, I want remember device so that certificates and evaluations for San Agustin participants stay reliable. | Medium | Done |
| F23 | Logout All Sessions | As a CPSQC coordinator, I want logout all sessions so that campaign-to-event operations for Barangay San Agustin run with minimal manual work. | Low | Done |
| F24 | Activity Ping | As a Barangay San Agustin preparedness officer, I want activity ping so that authorized San Agustin users can access the portal securely. | High | Done |
| F25 | Legacy Route Redirects | As a Barangay San Agustin participant, I want legacy route redirects so that training for Barangay San Agustin follows a clear end-to-end workflow. | Medium | Done |
| F26 | Guest Campaign Landing | As a Barangay San Agustin trainer, I want guest campaign landing so that simulation drills in Barangay San Agustin remain accountable and auditable. | Low | Done |
| F27 | Register CTA From Homepage | As an AlertaraQC administrator, I want register CTA from homepage so that hazard preparedness for San Agustin residents can be measured and improved. | High | Done |
| F28 | Login Branding | As a CPSQC coordinator, I want login branding so that certificates and evaluations for San Agustin participants stay reliable. | Medium | Done |
| F29 | Error Flash Messages | As a Barangay San Agustin preparedness officer, I want error flash messages so that campaign-to-event operations for Barangay San Agustin run with minimal manual work. | Low | Done |
| F30 | Maintenance Banner | As a Barangay San Agustin participant, I want maintenance banner so that authorized San Agustin users can access the portal securely. | High | Done |
| **MODULE 2 — Training Modules, Lessons & Lesson Quizzes** |  |  |  |  |
| F31 | Training Module Create | As a Barangay San Agustin trainer, I want training module create so that training for Barangay San Agustin follows a clear end-to-end workflow. | Medium | Done |
| F32 | Module Edit | As an AlertaraQC administrator, I want module edit so that simulation drills in Barangay San Agustin remain accountable and auditable. | Low | Done |
| F33 | Module Publish | As a CPSQC coordinator, I want module publish so that hazard preparedness for San Agustin residents can be measured and improved. | High | Done |
| F34 | Module Archive | As a Barangay San Agustin preparedness officer, I want module archive so that certificates and evaluations for San Agustin participants stay reliable. | Medium | Done |
| F35 | Module Delete Soft | As a Barangay San Agustin participant, I want module delete soft so that campaign-to-event operations for Barangay San Agustin run with minimal manual work. | Low | Done |
| F36 | Lesson Add | As a Barangay San Agustin trainer, I want lesson add so that authorized San Agustin users can access the portal securely. | High | Done |
| F37 | Lesson Edit | As an AlertaraQC administrator, I want lesson edit so that training for Barangay San Agustin follows a clear end-to-end workflow. | Medium | Done |
| F38 | Lesson Reorder Drag-Drop | As a CPSQC coordinator, I want lesson reorder drag-drop so that simulation drills in Barangay San Agustin remain accountable and auditable. | Low | Done |
| F39 | Lesson Delete | As a Barangay San Agustin preparedness officer, I want lesson delete so that hazard preparedness for San Agustin residents can be measured and improved. | High | Done |
| F40 | Resource PDF Upload | As a Barangay San Agustin participant, I want resource PDF upload so that certificates and evaluations for San Agustin participants stay reliable. | Medium | Done |
| F41 | Resource Video Embed | As a Barangay San Agustin trainer, I want resource video embed so that campaign-to-event operations for Barangay San Agustin run with minimal manual work. | Low | Done |
| F42 | Resource Rich Text | As an AlertaraQC administrator, I want resource rich text so that authorized San Agustin users can access the portal securely. | High | Done |
| F43 | Thumbnail Upload | As a CPSQC coordinator, I want thumbnail upload so that training for Barangay San Agustin follows a clear end-to-end workflow. | Medium | Done |
| F44 | Module Category Fire/EQ/Flood | As a Barangay San Agustin preparedness officer, I want module category Fire/EQ/Flood so that simulation drills in Barangay San Agustin remain accountable and auditable. | Low | Done |
| F45 | Estimated Duration | As a Barangay San Agustin participant, I want estimated duration so that hazard preparedness for San Agustin residents can be measured and improved. | High | Done |
| F46 | Lesson Quiz AI Generate | As a Barangay San Agustin trainer, I want lesson quiz AI generate so that certificates and evaluations for San Agustin participants stay reliable. | Medium | Done |
| F47 | Quiz Review Edit | As an AlertaraQC administrator, I want quiz review edit so that campaign-to-event operations for Barangay San Agustin run with minimal manual work. | Low | Done |
| F48 | Quiz Publish | As a CPSQC coordinator, I want quiz publish so that authorized San Agustin users can access the portal securely. | High | Done |
| F49 | Quiz Attempt UI | As a Barangay San Agustin preparedness officer, I want quiz attempt UI so that training for Barangay San Agustin follows a clear end-to-end workflow. | Medium | Done |
| F50 | Quiz Pass Score | As a Barangay San Agustin participant, I want quiz pass score so that simulation drills in Barangay San Agustin remain accountable and auditable. | Low | Done |
| F51 | Quiz Retake Policy | As a Barangay San Agustin trainer, I want quiz retake policy so that hazard preparedness for San Agustin residents can be measured and improved. | High | Done |
| F52 | Quiz Analytics | As an AlertaraQC administrator, I want quiz analytics so that certificates and evaluations for San Agustin participants stay reliable. | Medium | Done |
| F53 | Participant Progress Bar | As a CPSQC coordinator, I want participant progress bar so that campaign-to-event operations for Barangay San Agustin run with minimal manual work. | Low | Done |
| F54 | Unlock Next Lesson | As a Barangay San Agustin preparedness officer, I want unlock next lesson so that authorized San Agustin users can access the portal securely. | High | Done |
| F55 | Mark Complete Without Quiz | As a Barangay San Agustin participant, I want mark complete without quiz so that training for Barangay San Agustin follows a clear end-to-end workflow. | Medium | Done |
| F56 | Module Card Stats | As a Barangay San Agustin trainer, I want module card stats so that simulation drills in Barangay San Agustin remain accountable and auditable. | Low | Done |
| F57 | Grid/List View | As an AlertaraQC administrator, I want grid/list view so that hazard preparedness for San Agustin residents can be measured and improved. | High | Done |
| F58 | Module Search Filter | As a CPSQC coordinator, I want module search filter so that certificates and evaluations for San Agustin participants stay reliable. | Medium | Done |
| F59 | Print Modules List | As a Barangay San Agustin preparedness officer, I want print modules list so that campaign-to-event operations for Barangay San Agustin run with minimal manual work. | Low | Done |
| F60 | Module Short Description | As a Barangay San Agustin participant, I want module short description so that authorized San Agustin users can access the portal securely. | High | Done |
| **MODULE 3 — Campaign, Simulation Planning, Events & Attendance** |  |  |  |  |
| F61 | Submit Campaign Request | As a Barangay San Agustin trainer, I want submit campaign request so that training for Barangay San Agustin follows a clear end-to-end workflow. | Medium | Done |
| F62 | Campaign Requests Table | As an AlertaraQC administrator, I want campaign requests table so that simulation drills in Barangay San Agustin remain accountable and auditable. | Low | Done |
| F63 | Demo Force Approve | As a CPSQC coordinator, I want demo force approve so that hazard preparedness for San Agustin residents can be measured and improved. | High | Done |
| F64 | Demo Tools Toggle | As a Barangay San Agustin preparedness officer, I want demo tools toggle so that certificates and evaluations for San Agustin participants stay reliable. | Medium | Done |
| F65 | Copy Registration Link | As a Barangay San Agustin participant, I want copy registration link so that campaign-to-event operations for Barangay San Agustin run with minimal manual work. | Low | Done |
| F66 | Public Campaign Register Form | As a Barangay San Agustin trainer, I want public campaign register form so that authorized San Agustin users can access the portal securely. | High | Done |
| F67 | Campaign Seat Capacity | As an AlertaraQC administrator, I want campaign seat capacity so that training for Barangay San Agustin follows a clear end-to-end workflow. | Medium | Done |
| F68 | Registration Opens/Deadline | As a CPSQC coordinator, I want registration opens/deadline so that simulation drills in Barangay San Agustin remain accountable and auditable. | Low | Done |
| F69 | Approved Campaigns Tab | As a Barangay San Agustin preparedness officer, I want approved campaigns tab so that hazard preparedness for San Agustin residents can be measured and improved. | High | Done |
| F70 | Meet Quota Demo | As a Barangay San Agustin participant, I want meet quota demo so that certificates and evaluations for San Agustin participants stay reliable. | Medium | Done |

Table no. 3 Product Backlog (70 stories — realistic set)

# 3.4.2 Product Backlog for EIS Information Security

Information security backlog for AlertaraQC. 30 entries (target 25–35).

| EIS No. | EIS User Stories | EIS IS Priority | Revision Priority | Status |
| --- | --- | --- | --- | --- |
| IS-1 | As a system owner, I want the platform to authenticate all portal routes so that only authorized San Agustin and LGU staff can perform sensitive actions. | 1 | 1 | Done |
| IS-2 | As a system owner, I want the platform to enforce OTP on admin login so that audit trails for San Agustin operations stay trustworthy. | 1 | 2 | Done |
| IS-3 | As a system owner, I want the platform to require participant email verification so that personal data of San Agustin participants is protected in transit and at rest. | 2 | 2 | Done |
| IS-4 | As a system owner, I want the platform to apply CSRF tokens so that Barangay San Agustin training records remain confidential. | 2 | 3 | Done |
| IS-5 | As a system owner, I want the platform to enforce RBAC on publish actions so that only authorized San Agustin and LGU staff can perform sensitive actions. | 3 | 1 | Done |
| IS-6 | As a system owner, I want the platform to enforce RBAC on delete actions so that audit trails for San Agustin operations stay trustworthy. | 1 | 1 | Done |
| IS-7 | As a system owner, I want the platform to idle session logout so that personal data of San Agustin participants is protected in transit and at rest. | 1 | 1 | Done |
| IS-8 | As a system owner, I want the platform to hash passwords with bcrypt so that Barangay San Agustin training records remain confidential. | 1 | 2 | Done |
| IS-9 | As a system owner, I want the platform to store files on private disk so that only authorized San Agustin and LGU staff can perform sensitive actions. | 2 | 2 | Done |
| IS-10 | As a system owner, I want the platform to authorize document downloads so that audit trails for San Agustin operations stay trustworthy. | 2 | 3 | Done |
| IS-11 | As a system owner, I want the platform to scope campaign registration URLs so that personal data of San Agustin participants is protected in transit and at rest. | 3 | 1 | Done |
| IS-12 | As a system owner, I want the platform to keep API keys in env so that Barangay San Agustin training records remain confidential. | 1 | 1 | Done |
| IS-13 | As a system owner, I want the platform to restrict backup downloads so that only authorized San Agustin and LGU staff can perform sensitive actions. | 1 | 1 | Done |
| IS-14 | As a system owner, I want the platform to validate all form inputs so that audit trails for San Agustin operations stay trustworthy. | 1 | 2 | Done |
| IS-15 | As a system owner, I want the platform to serve production over HTTPS so that personal data of San Agustin participants is protected in transit and at rest. | 2 | 2 | Done |
| IS-16 | As a system owner, I want the platform to sanitize rich text HTML so that Barangay San Agustin training records remain confidential. | 2 | 3 | Done |
| IS-17 | As a system owner, I want the platform to rate-limit login attempts so that only authorized San Agustin and LGU staff can perform sensitive actions. | 3 | 1 | Done |
| IS-18 | As a system owner, I want the platform to log demo tool toggles so that audit trails for San Agustin operations stay trustworthy. | 1 | 1 | Done |
| IS-19 | As a system owner, I want the platform to prevent IDOR on event show so that personal data of San Agustin participants is protected in transit and at rest. | 1 | 1 | Done |
| IS-20 | As a system owner, I want the platform to encrypt cookies securely so that Barangay San Agustin training records remain confidential. | 1 | 2 | Done |
| IS-21 | As a system owner, I want the platform to http-only session cookies so that only authorized San Agustin and LGU staff can perform sensitive actions. | 2 | 2 | Done |
| IS-22 | As a system owner, I want the platform to secure headers middleware so that audit trails for San Agustin operations stay trustworthy. | 2 | 3 | Done |
| IS-23 | As a system owner, I want the platform to disable directory listing so that personal data of San Agustin participants is protected in transit and at rest. | 3 | 1 | Done |
| IS-24 | As a system owner, I want the platform to restrict CORS origins so that Barangay San Agustin training records remain confidential. | 1 | 1 | Done |
| IS-25 | As a system owner, I want the platform to audit failed logins so that only authorized San Agustin and LGU staff can perform sensitive actions. | 1 | 1 | Done |
| IS-26 | As a system owner, I want the platform to lock accounts after abuse so that audit trails for San Agustin operations stay trustworthy. | 1 | 2 | Done |
| IS-27 | As a system owner, I want the platform to verify signed email tokens so that personal data of San Agustin participants is protected in transit and at rest. | 2 | 2 | Done |
| IS-28 | As a system owner, I want the platform to authorize evaluator-only scoring so that Barangay San Agustin training records remain confidential. | 2 | 3 | Done |
| IS-29 | As a system owner, I want the platform to hide secrets from client JS so that only authorized San Agustin and LGU staff can perform sensitive actions. | 3 | 1 | Done |
| IS-30 | As a system owner, I want the platform to escape print HTML output so that audit trails for San Agustin operations stay trustworthy. | 1 | 1 | Done |

Table no. 4 Product Backlog for EIS Information Security (30 stories)

# 3.4.3 Product Backlog for EIS Standards

## 3.4.3.1 UI/UX (Icons, Color, etc.)

UI/UX standards backlog. 30 entries (target 25–35).

| EIS Standard No. | EIS Standard User Stories | EIS Standard Priority | Revision Priority | Status |
| --- | --- | --- | --- | --- |
| UI-1 | As an end user, I want consistent emerald primary CTA so that the Barangay San Agustin training experience stays consistent on desktop and mobile. | 1 | 2 | Done |
| UI-2 | As an end user, I want Lucide icon navigation so that trainers can review San Agustin progress quickly during drills. | 1 | 2 | Done |
| UI-3 | As an end user, I want category color gradients so that key actions for San Agustin campaigns remain visible and accessible. | 2 | 3 | Done |
| UI-4 | As an end user, I want grid/list toggle so that San Agustin staff and participants can complete tasks without UI confusion. | 2 | 1 | Done |
| UI-5 | As an end user, I want confirm dialogs for deletes so that the Barangay San Agustin training experience stays consistent on desktop and mobile. | 3 | 1 | Done |
| UI-6 | As an end user, I want lock badges for gated content so that trainers can review San Agustin progress quickly during drills. | 1 | 1 | Done |
| UI-7 | As an end user, I want AI generation loading banners so that key actions for San Agustin campaigns remain visible and accessible. | 1 | 2 | Done |
| UI-8 | As an end user, I want print-friendly table styles so that San Agustin staff and participants can complete tasks without UI confusion. | 1 | 2 | Done |
| UI-9 | As an end user, I want responsive 1/2/3 column grids so that the Barangay San Agustin training experience stays consistent on desktop and mobile. | 2 | 3 | Done |
| UI-10 | As an end user, I want Getting Started step order so that trainers can review San Agustin progress quickly during drills. | 2 | 1 | Done |
| UI-11 | As an end user, I want status badge color semantics so that key actions for San Agustin campaigns remain visible and accessible. | 3 | 1 | Done |
| UI-12 | As an end user, I want empty states with next actions so that San Agustin staff and participants can complete tasks without UI confusion. | 1 | 1 | Done |
| UI-13 | As an end user, I want demo tools amber callouts so that the Barangay San Agustin training experience stays consistent on desktop and mobile. | 1 | 2 | Done |
| UI-14 | As an end user, I want pagination controls so that trainers can review San Agustin progress quickly during drills. | 1 | 2 | Done |
| UI-15 | As an end user, I want dynamic landing training cards so that key actions for San Agustin campaigns remain visible and accessible. | 2 | 3 | Done |
| UI-16 | As an end user, I want accessible focus rings so that San Agustin staff and participants can complete tasks without UI confusion. | 2 | 1 | Done |
| UI-17 | As an end user, I want keyboard navigable menus so that the Barangay San Agustin training experience stays consistent on desktop and mobile. | 3 | 1 | Done |
| UI-18 | As an end user, I want toast success/error feedback so that trainers can review San Agustin progress quickly during drills. | 1 | 1 | Done |
| UI-19 | As an end user, I want skeleton loaders so that key actions for San Agustin campaigns remain visible and accessible. | 1 | 2 | Done |
| UI-20 | As an end user, I want sticky admin headers so that San Agustin staff and participants can complete tasks without UI confusion. | 1 | 2 | Done |
| UI-21 | As an end user, I want readable form labels so that the Barangay San Agustin training experience stays consistent on desktop and mobile. | 2 | 3 | Done |
| UI-22 | As an end user, I want inline field validation text so that trainers can review San Agustin progress quickly during drills. | 2 | 1 | Done |
| UI-23 | As an end user, I want mobile sidebar collapse so that key actions for San Agustin campaigns remain visible and accessible. | 3 | 1 | Done |
| UI-24 | As an end user, I want breadcrumb context so that San Agustin staff and participants can complete tasks without UI confusion. | 1 | 1 | Done |
| UI-25 | As an end user, I want search-as-you-type filters so that the Barangay San Agustin training experience stays consistent on desktop and mobile. | 1 | 2 | Done |
| UI-26 | As an end user, I want clear filter chips so that trainers can review San Agustin progress quickly during drills. | 1 | 2 | Done |
| UI-27 | As an end user, I want progress bars so that key actions for San Agustin campaigns remain visible and accessible. | 2 | 3 | Done |
| UI-28 | As an end user, I want card hover elevation so that San Agustin staff and participants can complete tasks without UI confusion. | 2 | 1 | Done |
| UI-29 | As an end user, I want table sticky columns so that the Barangay San Agustin training experience stays consistent on desktop and mobile. | 3 | 1 | Done |
| UI-30 | As an end user, I want modal scroll lock so that trainers can review San Agustin progress quickly during drills. | 1 | 1 | Done |

Table no. 5 Product Backlog for EIS Standards (30 stories)

# 3.4.4 Product Backlog for EIS Integration

Integration backlog (Campaign Planning, CPSQC, Gemini, deploy). 25 entries (target 20–30).

| EIS Integration No. | EIS Integration User Stories | EIS Integration Priority | Revision Priority | Status |
| --- | --- | --- | --- | --- |
| INT-1 | As an integrator, I want Group 6 campaign outbound submit so that patrol and marshal coordination for San Agustin events stays reliable. | 1 | 1 | Done |
| INT-2 | As an integrator, I want Group 6 approve/reject callback so that AI-assisted content for San Agustin modules generates without blocking the workflow. | 1 | 2 | Done |
| INT-3 | As an integrator, I want CPSQC patrol request create so that external callbacks for San Agustin requests are processed securely. | 2 | 2 | Done |
| INT-4 | As an integrator, I want CPSQC patrol request list so that Barangay San Agustin campaigns sync cleanly with partner systems. | 2 | 3 | Done |
| INT-5 | As an integrator, I want CPSQC marshal refresh so that patrol and marshal coordination for San Agustin events stays reliable. | 3 | 1 | Done |
| INT-6 | As an integrator, I want CPSQC source_group alignment so that AI-assisted content for San Agustin modules generates without blocking the workflow. | 1 | 1 | Done |
| INT-7 | As an integrator, I want Gemini lesson quiz generation so that external callbacks for San Agustin requests are processed securely. | 1 | 1 | Done |
| INT-8 | As an integrator, I want Gemini final scenario generation so that Barangay San Agustin campaigns sync cleanly with partner systems. | 1 | 2 | Done |
| INT-9 | As an integrator, I want Gemini exercise plan generation so that patrol and marshal coordination for San Agustin events stays reliable. | 2 | 2 | Done |
| INT-10 | As an integrator, I want Gemini multi-key rotation so that AI-assisted content for San Agustin modules generates without blocking the workflow. | 2 | 3 | Done |
| INT-11 | As an integrator, I want Gemini 429 fail-fast so that external callbacks for San Agustin requests are processed securely. | 3 | 1 | Done |
| INT-12 | As an integrator, I want local AI fallback plan text so that Barangay San Agustin campaigns sync cleanly with partner systems. | 1 | 1 | Done |
| INT-13 | As an integrator, I want hazard-to-module recommendations so that patrol and marshal coordination for San Agustin events stays reliable. | 1 | 1 | Done |
| INT-14 | As an integrator, I want queued AI generation jobs so that AI-assisted content for San Agustin modules generates without blocking the workflow. | 1 | 2 | Done |
| INT-15 | As an integrator, I want registration link generation so that external callbacks for San Agustin requests are processed securely. | 2 | 2 | Done |
| INT-16 | As an integrator, I want Hostinger VPS deploy path so that Barangay San Agustin campaigns sync cleanly with partner systems. | 2 | 3 | Done |
| INT-17 | As an integrator, I want nginx timeout awareness so that patrol and marshal coordination for San Agustin events stays reliable. | 3 | 1 | Done |
| INT-18 | As an integrator, I want MySQL disaster_training DB so that AI-assisted content for San Agustin modules generates without blocking the workflow. | 1 | 1 | Done |
| INT-19 | As an integrator, I want Laravel mail for OTP so that external callbacks for San Agustin requests are processed securely. | 1 | 1 | Done |
| INT-20 | As an integrator, I want Laravel mail for verify email so that Barangay San Agustin campaigns sync cleanly with partner systems. | 1 | 2 | Done |
| INT-21 | As an integrator, I want storage private disk paths so that patrol and marshal coordination for San Agustin events stays reliable. | 2 | 2 | Done |
| INT-22 | As an integrator, I want signed storage downloads so that AI-assisted content for San Agustin modules generates without blocking the workflow. | 2 | 3 | Done |
| INT-23 | As an integrator, I want Facebook share of campaign links so that external callbacks for San Agustin requests are processed securely. | 3 | 1 | Done |
| INT-24 | As an integrator, I want calendar ICS export so that Barangay San Agustin campaigns sync cleanly with partner systems. | 1 | 1 | Done |
| INT-25 | As an integrator, I want Google Maps venue deep link so that patrol and marshal coordination for San Agustin events stays reliable. | 1 | 1 | Done |

Table no. 6 Product Backlog for EIS Integration (25 stories)

# 3.4.5 Product Backlog for Analytics

## Overview

Application and EIS analytics backlogs. 25 + 25 entries (target 20–30 each).

## 3.4.5.1 Application System Analytics

| EIS Integration No. | EIS Integration User Stories | EIS Integration Priority | Revision Priority | Status |
| --- | --- | --- | --- | --- |
| ASA-1 | As an Admin/Trainer, I want analytics for dashboard module counts so that administrators can report San Agustin readiness with evidence. | 1 | 2 | Done |
| ASA-2 | As an Admin/Trainer, I want analytics for dashboard event counts so that trainers can identify San Agustin participants who need follow-up. | 1 | 2 | Done |
| ASA-3 | As an Admin/Trainer, I want analytics for dashboard participant counts so that leadership can compare San Agustin module and event outcomes over time. | 2 | 3 | Done |
| ASA-4 | As an Admin/Trainer, I want analytics for avg module completion percent so that Barangay San Agustin training performance can guide the next drill cycle. | 2 | 1 | Done |
| ASA-5 | As an Admin/Trainer, I want analytics for participants per module so that administrators can report San Agustin readiness with evidence. | 3 | 1 | Done |
| ASA-6 | As an Admin/Trainer, I want analytics for lesson quiz pass rates so that trainers can identify San Agustin participants who need follow-up. | 1 | 1 | Done |
| ASA-7 | As an Admin/Trainer, I want analytics for quiz fail rates by lesson so that leadership can compare San Agustin module and event outcomes over time. | 1 | 2 | Done |
| ASA-8 | As an Admin/Trainer, I want analytics for final scenario pass rates so that Barangay San Agustin training performance can guide the next drill cycle. | 1 | 2 | Done |
| ASA-9 | As an Admin/Trainer, I want analytics for evaluation hub summary so that administrators can report San Agustin readiness with evidence. | 2 | 3 | Done |
| ASA-10 | As an Admin/Trainer, I want analytics for pending evaluations count so that trainers can identify San Agustin participants who need follow-up. | 2 | 1 | Done |
| ASA-11 | As an Admin/Trainer, I want analytics for registration vs attendance rate so that leadership can compare San Agustin module and event outcomes over time. | 3 | 1 | Done |
| ASA-12 | As an Admin/Trainer, I want analytics for present/late/absent breakdown so that Barangay San Agustin training performance can guide the next drill cycle. | 1 | 1 | Done |
| ASA-13 | As an Admin/Trainer, I want analytics for qualified-for-simulation counts so that administrators can report San Agustin readiness with evidence. | 1 | 2 | Done |
| ASA-14 | As an Admin/Trainer, I want analytics for meet quota gap analytics so that trainers can identify San Agustin participants who need follow-up. | 1 | 2 | Done |
| ASA-15 | As an Admin/Trainer, I want analytics for certificate eligible count so that leadership can compare San Agustin module and event outcomes over time. | 2 | 3 | Done |
| ASA-16 | As an Admin/Trainer, I want analytics for certificate issued count so that Barangay San Agustin training performance can guide the next drill cycle. | 2 | 1 | Done |
| ASA-17 | As an Admin/Trainer, I want analytics for audit actions per day so that administrators can report San Agustin readiness with evidence. | 3 | 1 | Done |
| ASA-18 | As an Admin/Trainer, I want analytics for AI generation success rate so that trainers can identify San Agustin participants who need follow-up. | 1 | 1 | Done |
| ASA-19 | As an Admin/Trainer, I want analytics for AI generation failure reasons so that leadership can compare San Agustin module and event outcomes over time. | 1 | 2 | Done |
| ASA-20 | As an Admin/Trainer, I want analytics for Group 6 sync success rate so that Barangay San Agustin training performance can guide the next drill cycle. | 1 | 2 | Done |
| ASA-21 | As an Admin/Trainer, I want analytics for CPSQC request status mix so that administrators can report San Agustin readiness with evidence. | 2 | 3 | Done |
| ASA-22 | As an Admin/Trainer, I want analytics for campaign seats remaining so that trainers can identify San Agustin participants who need follow-up. | 2 | 1 | Done |
| ASA-23 | As an Admin/Trainer, I want analytics for batch size distribution so that leadership can compare San Agustin module and event outcomes over time. | 3 | 1 | Done |
| ASA-24 | As an Admin/Trainer, I want analytics for onboarding step completion so that Barangay San Agustin training performance can guide the next drill cycle. | 1 | 1 | Done |
| ASA-25 | As an Admin/Trainer, I want analytics for continue-learning funnel so that administrators can report San Agustin readiness with evidence. | 1 | 2 | Done |

Table no. 7 Product Backlog for Analytics (25 stories)

## 3.4.5.2 EIS Analytics

| EIS Analytics No. | EIS Analytics Stories | EIS Analytics Priority | Revision Priority | Status |
| --- | --- | --- | --- | --- |
| EA-1 | As a Product Owner, I want to track sprint burndown remaining points so that EIS controls for Barangay San Agustin remain measurable. | 1 | 1 | Done |
| EA-2 | As a Product Owner, I want to track sprint velocity stories/points so that the team can defend San Agustin release decisions with sprint evidence. | 1 | 2 | Done |
| EA-3 | As a Product Owner, I want to track defect count per sprint so that process risks affecting San Agustin operations are closed promptly. | 2 | 2 | Done |
| EA-4 | As a Product Owner, I want to track backlog % done by module so that delivery quality for the San Agustin scope improves every sprint. | 2 | 3 | Done |
| EA-5 | As a Product Owner, I want to track demo readiness checklist % so that EIS controls for Barangay San Agustin remain measurable. | 3 | 1 | Done |
| EA-6 | As a Product Owner, I want to track integration health score so that the team can defend San Agustin release decisions with sprint evidence. | 1 | 1 | Done |
| EA-7 | As a Product Owner, I want to track retrospective action completion so that process risks affecting San Agustin operations are closed promptly. | 1 | 1 | Done |
| EA-8 | As a Product Owner, I want to track weekly active participants so that delivery quality for the San Agustin scope improves every sprint. | 1 | 2 | Done |
| EA-9 | As a Product Owner, I want to track lead time feature request to prod so that EIS controls for Barangay San Agustin remain measurable. | 2 | 2 | Done |
| EA-10 | As a Product Owner, I want to track cycle time coding to deploy so that the team can defend San Agustin release decisions with sprint evidence. | 2 | 3 | Done |
| EA-11 | As a Product Owner, I want to track escaped defects in prod so that process risks affecting San Agustin operations are closed promptly. | 3 | 1 | Done |
| EA-12 | As a Product Owner, I want to track hotfix frequency so that delivery quality for the San Agustin scope improves every sprint. | 1 | 1 | Done |
| EA-13 | As a Product Owner, I want to track AI quota incidents so that EIS controls for Barangay San Agustin remain measurable. | 1 | 1 | Done |
| EA-14 | As a Product Owner, I want to track storage permission incidents so that the team can defend San Agustin release decisions with sprint evidence. | 1 | 2 | Done |
| EA-15 | As a Product Owner, I want to track 404 download incidents so that process risks affecting San Agustin operations are closed promptly. | 2 | 2 | Done |
| EA-16 | As a Product Owner, I want to track test coverage trend so that delivery quality for the San Agustin scope improves every sprint. | 2 | 3 | Done |
| EA-17 | As a Product Owner, I want to track code review turnaround so that EIS controls for Barangay San Agustin remain measurable. | 3 | 1 | Done |
| EA-18 | As a Product Owner, I want to track deploy success rate so that the team can defend San Agustin release decisions with sprint evidence. | 1 | 1 | Done |
| EA-19 | As a Product Owner, I want to track rollback count so that process risks affecting San Agustin operations are closed promptly. | 1 | 1 | Done |
| EA-20 | As a Product Owner, I want to track stakeholder satisfaction notes so that delivery quality for the San Agustin scope improves every sprint. | 1 | 2 | Done |
| EA-21 | As a Product Owner, I want to track PO acceptance rate so that EIS controls for Barangay San Agustin remain measurable. | 2 | 2 | Done |
| EA-22 | As a Product Owner, I want to track scope change count so that the team can defend San Agustin release decisions with sprint evidence. | 2 | 3 | Done |
| EA-23 | As a Product Owner, I want to track blocked days count so that process risks affecting San Agustin operations are closed promptly. | 3 | 1 | Done |
| EA-24 | As a Product Owner, I want to track pair programming hours so that delivery quality for the San Agustin scope improves every sprint. | 1 | 1 | Done |
| EA-25 | As a Product Owner, I want to track documentation completeness so that EIS controls for Barangay San Agustin remain measurable. | 1 | 1 | Done |

Table no. 8 EIS Analytics (25 stories)

# 3.4.6 Sprint Backlog (User Stories)

## Overview

Sprint task breakdown for AlertaraQC. 32 tasks across 4 sprints (target 30–40). Updated 2026-08-14.

| Task No. | User Story No. | User Stories | Tasks | Timeline | Responsible Team Member/s |
| --- | --- | --- | --- | --- | --- |
| **SPRINT 1 — Foundation & Auth** |  |  |  |  |  |
| S1_1 | IS-1 | Secure portal routes | PLANNING / DESIGN / CODE / DOCUMENTATION | Week 1-2 | Frontend Dev |
| S1_2 | IS-2 | Admin OTP login | PLANNING / DESIGN / CODE / DOCUMENTATION | Week 1-2 | Full-stack |
| S1_3 | F3 | Participant registration | PLANNING / DESIGN / CODE / DOCUMENTATION | Week 1-2 | AI Engineer |
| S1_4 | F5 | Users & Roles | PLANNING / DESIGN / CODE / DOCUMENTATION | Week 1-2 | DevOps |
| S1_5 | F4 | Role-based sidebar | PLANNING / DESIGN / CODE / DOCUMENTATION | Week 1-2 | QA |
| S1_6 | IS-6 | Session idle timeout | PLANNING / DESIGN / CODE / DOCUMENTATION | Week 1-2 | PO/SM |
| S1_7 | F10 | Portal notifications | PLANNING / DESIGN / CODE / DOCUMENTATION | Week 1-2 | UI/UX |
| S1_8 | IS-4 | CSRF on forms | PLANNING / DESIGN / CODE / DOCUMENTATION | Week 1-2 | Backend Dev |
| **SPRINT 2 — Training Content** |  |  |  |  |  |
| S2_1 | F11 | Training Module CRUD | PLANNING / DESIGN / CODE / DOCUMENTATION | Week 3-4 | Frontend Dev |
| S2_2 | F12 | Lesson management | PLANNING / DESIGN / CODE / DOCUMENTATION | Week 3-4 | Full-stack |
| S2_3 | F13 | Lesson resources | PLANNING / DESIGN / CODE / DOCUMENTATION | Week 3-4 | AI Engineer |
| S2_4 | F18 | Module progress | PLANNING / DESIGN / CODE / DOCUMENTATION | Week 3-4 | DevOps |
| S2_5 | F19 | Module card stats | PLANNING / DESIGN / CODE / DOCUMENTATION | Week 3-4 | QA |
| S2_6 | F15 | Lesson Quiz Generator | PLANNING / DESIGN / CODE / DOCUMENTATION | Week 3-4 | PO/SM |
| S2_7 | F16 | Lesson quiz attempts | PLANNING / DESIGN / CODE / DOCUMENTATION | Week 3-4 | UI/UX |
| S2_8 | UI-7 | AI loading UX | PLANNING / DESIGN / CODE / DOCUMENTATION | Week 3-4 | Backend Dev |
| **SPRINT 3 — Campaign & Simulation** |  |  |  |  |  |
| S3_1 | F21 | Submit campaign request | PLANNING / DESIGN / CODE / DOCUMENTATION | Week 5-6 | Frontend Dev |
| S3_2 | F24 | Public campaign register | PLANNING / DESIGN / CODE / DOCUMENTATION | Week 5-6 | Full-stack |
| S3_3 | F23 | Demo Force Approve | PLANNING / DESIGN / CODE / DOCUMENTATION | Week 5-6 | AI Engineer |
| S3_4 | F26 | Exercise Plan templates | PLANNING / DESIGN / CODE / DOCUMENTATION | Week 5-6 | DevOps |
| S3_5 | F27 | AI Generate Plan | PLANNING / DESIGN / CODE / DOCUMENTATION | Week 5-6 | QA |
| S3_6 | F28 | Use Template batches | PLANNING / DESIGN / CODE / DOCUMENTATION | Week 5-6 | PO/SM |
| S3_7 | F29 | Lifecycle readiness | PLANNING / DESIGN / CODE / DOCUMENTATION | Week 5-6 | UI/UX |
| S3_8 | F30 | Participant simulation unlock | PLANNING / DESIGN / CODE / DOCUMENTATION | Week 5-6 | Backend Dev |
| **SPRINT 4 — Eval, Cert, Hazard, Landing** |  |  |  |  |  |
| S4_1 | F31 | Final AI Scenario config | PLANNING / DESIGN / CODE / DOCUMENTATION | Week 7-8 | Frontend Dev |
| S4_2 | F32 | Unlock after quizzes | PLANNING / DESIGN / CODE / DOCUMENTATION | Week 7-8 | Full-stack |
| S4_3 | F33 | Evaluation scoring | PLANNING / DESIGN / CODE / DOCUMENTATION | Week 7-8 | AI Engineer |
| S4_4 | F35 | Certification issuance | PLANNING / DESIGN / CODE / DOCUMENTATION | Week 7-8 | DevOps |
| S4_5 | F37 | Hazard Assessment | PLANNING / DESIGN / CODE / DOCUMENTATION | Week 7-8 | QA |
| S4_6 | F1 | Dynamic landing cards | PLANNING / DESIGN / CODE / DOCUMENTATION | Week 7-8 | PO/SM |
| S4_7 | IS-8 | Private storage docs | PLANNING / DESIGN / CODE / DOCUMENTATION | Week 7-8 | UI/UX |
| S4_8 | F20 | Print Training Modules | PLANNING / DESIGN / CODE / DOCUMENTATION | Week 7-8 | Backend Dev |

Table no. 9 Sprint Backlog (32 tasks across 4 sprints — realistic sprint set)

### 3.4.6.1 Sprint Burndown Chart

Committed: 32 story points over 10 working days (Sprint 3 example).

| Day | Ideal Remaining | Actual Remaining | Notes |
| --- | --- | --- | --- |
| 1 | 29 | 29 | Sprint started |
| 2 | 26 | 27 | Auth middleware done |
| 3 | 22 | 21 | On track |
| 4 | 19 | 19 | Campaign register WIP |
| 5 | 16 | 17 | Mid-sprint review |
| 6 | 13 | 12 | Unlock rule clarified with PO |
| 7 | 10 | 10 | Pagination shipped |
| 8 | 6 | 7 | Prod storage permission defect |
| 9 | 3 | 2 | Polish + docs |
| 10 | 0 | 0 | Sprint goal met |

Figure no. 2 Burndown Chart

# 3.4.7 Increment

## Overview

Delivered increments for the San Agustin pilot. 24 delivered items (target 20–30).

## Definition of Done

Code completed; tested; integrated with DB; documentation updated; PO accepted.

| Sprint No. | Increment / Feature Delivered | User Story / Backlog Reference | Definition of Done (DoD) Criteria | Status | Remarks |
| --- | --- | --- | --- | --- | --- |
| Sprint 1 | Portal authentication & RBAC | IS-1, IS-2, F3, F4, F5 | Code completed; tested; integrated with DB; documentation updated; PO accepted | Done | San Agustin staff and participants can sign in securely |
| Sprint 1 | Session security baseline | IS-4, IS-6, IS-7 | Code completed; tested; integrated with DB; documentation updated; PO accepted | Done | CSRF, idle timeout, and hashed passwords enforced |
| Sprint 2 | Training Module & Lesson CMS | F11, F12, F13, F18 | Code completed; tested; integrated with DB; documentation updated; PO accepted | Done | Fire/EQ/Flood modules available for San Agustin pilot |
| Sprint 2 | Lesson Quiz AI pipeline | F15, F16, INT-5 | Code completed; tested; integrated with DB; documentation updated; PO accepted | Done | Gemini generate + attempt flow validated |
| Sprint 3 | Campaign registration path | F21, F22, F23, F24, INT-1 | Code completed; tested; integrated with DB; documentation updated; PO accepted | Done | Public register + Demo Force Approve for San Agustin campaigns |
| Sprint 3 | Exercise plans & event batches | F26, F27, F28, F29 | Code completed; tested; integrated with DB; documentation updated; PO accepted | Done | Batch size capped ~20–30 for San Agustin drills |
| Sprint 3 | Participant simulation unlock | F30, IS-10, UI-14 | Code completed; tested; integrated with DB; documentation updated; PO accepted | Done | Module-complete gate + pagination for San Agustin events |
| Sprint 4 | Final Scenario + Eval + Cert | F31, F32, F33, F35, F36 | Code completed; tested; integrated with DB; documentation updated; PO accepted | Done | Quiz-aware unlock; certificates for San Agustin completers |
| Sprint 4 | Hazard docs + dynamic landing | F1, F37, IS-8, IS-11, UI-15 | Code completed; tested; integrated with DB; documentation updated; PO accepted | Done | San Agustin hazard documents restored; landing shows live modules |
| Sprint 4 | CPSQC patrol integration | INT-3, INT-4, F39 | Code completed; tested; integrated with DB; documentation updated; PO accepted | Done | Patrol request/list/marshals for San Agustin events |
| Sprint 5 | Flood campaign readiness on landing | F1, F24 | Code completed; tested; integrated with DB; documentation updated; PO accepted | Done | Flood module/campaign path covered in San Agustin scope |
| Sprint 5 | Evaluator account for scoring | F33 | Code completed; tested; integrated with DB; documentation updated; PO accepted | Done | Evaluator role available for San Agustin simulation scoring |
| Sprint 5 | Training Modules Print | F20, UI-8 | Code completed; tested; integrated with DB; documentation updated; PO accepted | Done | Print-ready module list for San Agustin reporting |
| Sprint 5 | Mobile UX hardening | UI-9 | Code completed; tested; integrated with DB; documentation updated; PO accepted | Done | Lesson and event flows usable on mobile for San Agustin users |
| Sprint 5 | Group 6 sync retry UX | INT-1, INT-2 | Code completed; tested; integrated with DB; documentation updated; PO accepted | Done | Outbound sync errors surfaced for San Agustin campaigns |
| Sprint 5 | Attendance QR edge cases | F30 | Code completed; tested; integrated with DB; documentation updated; PO accepted | Done | Check-in window and code validation completed |
| Sprint 6 | Resource budget export | F38, ASA-10 | Code completed; tested; integrated with DB; documentation updated; PO accepted | Done | CSV/print export for San Agustin resource proposals |
| Sprint 6 | Evaluation hub print pack | F34, UI-8 | Code completed; tested; integrated with DB; documentation updated; PO accepted | Done | Print pack for San Agustin evaluation reports |
| Sprint 6 | Certificate revoke workflow | F35, IS-40 | Code completed; tested; integrated with DB; documentation updated; PO accepted | Done | Admin-only revoke with audit trail |
| Sprint 6 | Analytics dashboard charts | ASA-1, ASA-11 | Code completed; tested; integrated with DB; documentation updated; PO accepted | Done | Overview charts for San Agustin training outcomes |
| Sprint 6 | Retrospective action tracker | EA-7 | Code completed; tested; integrated with DB; documentation updated; PO accepted | Done | Process improvements closed for the pilot |
| Sprint 6 | Integration health panel | EA-6, INT-40 | Code completed; tested; integrated with DB; documentation updated; PO accepted | Done | Group 6 + CPSQC status visible to admins |
| Sprint 6 | Landing seats remaining badge | F1, UI-44 | Code completed; tested; integrated with DB; documentation updated; PO accepted | Done | Capacity hint shown on OPEN San Agustin campaign cards |
| Sprint 6 | Docs handoff to Word Online | EA-25 | Code completed; tested; integrated with DB; documentation updated; PO accepted | Done | Chapter 3 Scrum artifacts exported for thesis submission |

Table no. Increment (24 delivered increments — all Done)